International School

# Capstone Project 1

CMU-SE 450

C1SE.14

Project Proposal

Version 1.2

Date: December 10th, 2025

EdVision – AI-Powered Personalized Learning Platform

Submitted by C1SE.14:

| Khanh, Vo Hoang Mai | 28201102971 |  |
| --- | --- | --- |
| Phuong, Vo Van | 28211150327 |  |
| Tuan, Nguyen Dinh | 28211280315 |  |
| Vuong, To Minh | 28211102954 |  |
| Vy, Ho Trong | 28219050626 |  |

Approved by:

Man, Nguyen Duc Ph.D.

Proposal Review Panel Representative:

Name			              Signature	                   	Date

Capstone Project 1 - Mentor:

Name			              Signature	                   	Date

Da Nang, 12/2025

| PROJECT INFORMATION |  |  |  |  |
| --- | --- | --- | --- | --- |
| Project acronym | EdVision |  |  |  |
| Project Title | AI-Powered Personalized Learning Platform |  |  |  |
| Start Date | Aug 20, 2025 | End Date | Dec 12, 2025 |  |
| Lead Institution | International School, DuyTan University |  |  |  |
| Project Mentor | Man Nguyen Duc Email: mannd@dtu.edu.vn Tel: 0904 235 945 |  |  |  |
| Scrum master / Project Leader & contact details | Tuan Nguyen Dinh Email: nguyendinhtuancf2@gmail.com ID: 28211280315 Tel: 0379 676 303 |  |  |  |
| Partner Organization | Duy Tan University |  |  |  |
| Project Web URL |  |  |  |  |
| Team members |  |  |  |  |
| ID | Name | Email |  | Tel |
| 28201102971 | Khanh, Vo Hoang Mai | khanhkhanh24112004@gmail.com |  | 0766540279 |
| 28211150327 | Phuong, Vo Van | phuongvanvo0101@gmail.com |  | 0387513249 |
| 28211102954 | Vuong, To Minh | tominhvuongdev@gmail.com |  | 0869526231 |
| 28219050626 | Vy, Ho Trong | hotrongvy1101@gmail.com |  | 0395723414 |

DOCUMENT APPROVALS

The following signatures are required for approval of this document.

| Tuan, Nguyen Dinh Student ID: 28211280315 Scrum Master | Signature | Date |
| --- | --- | --- |
| Vy, Ho Trong Student ID: 28219050626 Team Member | Signature | Date |
| Vuong, To Minh Student ID: 28211102954 Team Member | Signature | Date |
| Phuong, Vo Van Student ID: 28211150327 Team Member | Signature | Date |
| Khanh, Vo Hoang Mai Student ID: 28201102971 Team Member | Signature | Date |

| REVISION HISTORY |  |  |  |
| --- | --- | --- | --- |
| Version | Date | Comments | Author |
| 1.0 | August 24th, 2025 | Initial Release | Tuan |
| 1.1 | August 29th, 2025 | Minor Updates/Edits | Tuan |
| 1.2 | December 10th, 2025 | Official Document | Predica Team |

Contents

1.	Project Title	3

2.	Team Member	3

3.	Supervisor(s)	4

4.	Problem Statement	4

4.1.	What challenges are users/customers facing?	4

4.2.	Impacts of the problem	4

4.3.	Why did the research team choose to address this problem?	5

5.	Survey / Existing Solutions	5

5.1.	Modern LMS Platforms	5

5.2.	Predica Solution	6

5.3.	Future Development Direction	6

6.	Objectives and Scope	6

6.1.	Objectives:	6

6.2.	Scope and Exclusion :	7

6.2.1.	In-Scope	7

6.2.2.	Out-of-Scope	8

7.	Key Feature & Requirements	8

8.	Constraints	9

9.	Target Users / Stakeholders	10

9.1.	Student	10

9.2.	Lecturer/Academic Advisor	10

9.3.	Parent	11

9.4.	School Leader	11

9.5.	System Admin	11

10.	Technology Stack	11

11.	Methodology & Development Plan	12

12.	System Architecture Overview	12

13.	Potential Risks and Mitigation Strategies	13

14.	Expected Outcomes /Deliverables	15

15.	References	15

List of Figures

Figure 1. System Context Diagram	13

List of Tables

Table 1. Membership information and roles	3

Table 2. Information of Supervisior	4

Table 3. Key Feature	8

Table 4. Project Constraints	9

Table 5. Schedule	12

Table 6. Risk of project.	13

Project Title

EdVision – AI-Powered Personalized Learning Platform

Team Member

Table 1. Membership information and roles

| TEAM MEMBER |  |
| --- | --- |
| Tuan Nguyen Dinh | Email: nguyendinhtuancf2@gmail.com Student ID: 28211280315 Role: Scrum Master / Project Leader / AI Engineer Description: Manages project progress and task assignments, designs AI architecture, develops AI modules, and provides technical direction for backend development. |
| Vy Ho Trong | Email: hotrongvy1101@gmail.com Student ID: 28219050626 Role: Product Owner / Tech Leader / Backend Developer Description: Defines product requirements, builds and maintains backend systems, and integrates APIs to support AI and learning analytics. |
| Vuong To Minh | Email: tominhvuongdev@gmail.com Student ID: 28211102954 Role: Backend Developer / Tester Description: Designs and optimizes databases, ensures backend performance, security, and scalability, and conducts testing for quality assurance. |
| Khanh Vo Hoang Mai | Email: khanhkhanh24112004@gmail.com Student ID: 28201102971 Role: UX/UI Designer / Frontend Developer Description: Designs and optimizes databases, ensures backend performance, security, and scalability, and conducts testing for quality assurance. |
| Phuong Vo Van | Email: phuongvanvo0101@gmail.com Student ID: 28211150327 Role: AI Integration Specialist / Frontend Developer Description: Designs user interfaces with Figma and integrates AI models into the frontend, develops reusable React components, and enables learning analytics features. |

Supervisor(s)

Table 2. Information of Supervisior

| Full Name: Man, Nguyen Duc | Academic Title: Ph.D. |
| --- | --- |
| Faculty: International School, DuyTan University |  |
| Contact Address: Room 204, 2nd Floor – Building G, 120 Hoang Minh Thao Street, Duy Tan University |  |
| Phone: 0904 235 945 | Email: mannd@duytan.edu.vn |

Problem Statement

What challenges are users/customers facing?

In the current higher education context, students are encountering several challenges:

Lack of personalized learning pathways: Each student has different competencies, learning speeds, and styles. However, most are still following a one-size-fits-all curriculum, which limits learning effectiveness.

Inability to predict academic performance: Students usually know their results only after completing a course. Without predictive tools, they cannot make timely adjustments to their study strategies.

Ineffective time and resource management: A large number of courses and scattered study materials make it difficult for students to manage study time, organize resources, and track learning progress efficiently.

Limited feedback and interaction channels: The coordination among students, lecturers, and parents is not optimized. Feedback and warnings are often delayed, reducing the chances of early intervention when students show signs of academic decline.

Impacts of the problem

For students: They are at risk of losing motivation, studying ineffectively, and achieving poor results. According to educational statistics, approximately 15–20% of students have to retake at least one course annually due to ineffective learning management.

For lecturers/advisors: It is difficult to closely monitor each student in large classes, resulting in limited personalized guidance and increased workload.

For parents: They struggle to accompany and support their children due to the lack of timely and visualized learning data.

For universities: Institutions lack comprehensive data analytics on student performance, which makes it challenging to evaluate teaching effectiveness, advisor contributions, and to make informed strategic decisions.

Why did the research team choose to address this problem?

Global trend: The application of Artificial Intelligence (AI) and Machine Learning (ML) in education for personalized learning has become a global trend. It not only helps students improve their outcomes but also enhances academic management efficiency.

Feasibility: The project is highly feasible, as the team possesses knowledge and technical capabilities in AI/ML, is supported by academic supervisors, and responds directly to the real needs of students, lecturers, and educational institutions.

Social significance: This solution not only addresses challenges within a single institution but also has the potential to be scaled across multiple educational settings, thereby contributing to the modernization, data-driven decision-making, and personalization of higher education in Vietnam in line with digital transformation initiatives.

Survey / Existing Solutions

Modern LMS Platforms

Platforms like Coursera and Khan Academy represent advanced LMS models that provide global learning and content delivery solutions. Their key features include:

High-quality learning materials: Videos, reading materials, and quizzes.

Partnerships with leading institutions: Offering widely recognized certificates.

Flexible learning: Accessible anytime, anywhere.

Basic course recommendations: Based on user interests, but limited in leveraging behavioral analytics for deep personalization.

Predica Solution

Predica introduces AI-driven capabilities to enhance student outcomes through:

Academic performance prediction using multiple factors such as:

  - Attendance rate

  - Study time

  - Family support

  - Previous course performance

Personalized learning paths aligned with individual strengths and weaknesses, enabling adaptive progress toward academic goals.

Future Development Direction

Predica is currently an analytics-focused solution, but it is designed to evolve into a next-generation learning platform through:

Comprehensive course and schedule management for structured learning.

Detailed assessment and feedback system to enhance student learning outcomes.

Collaborative tools and interactive features for instructors and students.

Smart notifications and reminders to keep learners on track with deadlines and activities.

Objectives and Scope

Objectives:

This project leverages AI/ML to enhance higher education through predictive analytics and personalized learning paths. The system acts as a virtual academic assistant, supporting students in time management, self-study. It also provides parents, lecturers, and school leaders with progress monitoring and analytical reports, fostering a data-driven and effective learning environment.

Specifically:

Predict and personalize learning: Apply AI/ML to forecast academic scores from diverse student data and recommend individualized learning paths.

Enhance learning motivation: Provide self-study spaces with time management tools, progress tracking, notifications, and communication channels for students, parents, and lecturers.

Support academic management: Deliver analytical reports for lecturers and school leaders to evaluate teaching effectiveness and student outcomes.

Ensure feasibility and measurable impact: Utilize modern technologies with real data, achieve accuracy and positive feedback targets, and complete testing and deployment within Aug–Dec 2025.

The system aims to validate the potential of AI/ML in transforming higher education through personalized learning, stronger engagement, and data-driven management.

Scope and Exclusion :

In-Scope

Students: Personalized score prediction and learning paths, study time management, advisor interaction, and access to self/peer study spaces.

Lecturers/Advisors: Monitor student progress, provide feedback, access learning analytics, and offer online support to students and parents.

Parents: Access portal for progress tracking, receive performance notifications, and communicate with advisors.

School Leaders: Access performance analytics, evaluate faculty effectiveness, and use data for academic decision-making.

System Admin: Manage accounts, roles, data, and system resources, and monitor overall system performance.

Out-of-Scope

Official score or certification management

Finance, tuition, or non-academic services

Support for high school or self-study learners

Offline class management

Online payments or e-wallet integration

Non-academic or research data analytics

Key Feature & Requirements

Table 3. Key Feature

| No | Name | Description |
| --- | --- | --- |
| 1 | User Authentication | - Users can log in, log in with the account system or via a third-party service (Google OAuth2). - Support account management, password reset, layered authentication (2FA). |
| 2 | Academic Performance Prediction | - The system receives student's historical data (grades and various factors) as input. - AI algorithms process data to output predicted future scores and performance risks. |
| 3 | Personalized Learning Path | - Inputs student's profile, goals, and current progress from assessments and preferences. - Outputs customized learning recommendations, including tailored courses and resources. |
| 4 | Learning Progress & Performance Analytics | - Takes real-time student data (assignments, tests, engagement) as input for lecturers. - Generates analytical reports and visualizations as output to track trends and improvements. |
| 5 | Data Analytics & Reporting | - Aggregates system-wide data from students, lecturers, and activities as input. - Produces comprehensive reports and insights as output for advisors and school leadership. |

Quality Attribute Outline: I ensure that my system delivers User-Friendliness, Usability, and High Security.

Constraints

Table 4. Project Constraints

| - Constraints | - Constraints Description | - Guidelines for Acceptance |
| --- | --- | --- |
| - Economic | - Development and operation require budget for university infrastructure (cloud/server hosting, storage, AI compute, monitoring, and maintenance). By providing personalized learning support, the platform can reduce students’ need for paid tutoring or external courses for remedial learning. | - Use cost-aware architecture (auto-scaling, caching, pay-as-you-go services) and prioritize open-source/free academic tiers. Track monthly spend and keep operational costs within the DTU-approved budget while maintaining agreed service levels. |
| - Environment | - The system has no significant direct physical environmental impact. However, it consumes electricity through servers and user devices. Online, it creates a disciplined learning environment that encourages positive behavior, collaboration, and responsible digital citizenship. | - Prefer energy-efficient deployments (right-sized instances, auto-scaling, efficient queries) and avoid unnecessary computation. Maintain clear community rules/moderation to keep the learning environment respectful and supportive. |
| - Ethical | - The platform processes sensitive personal and academic data (students, lecturers, and organizational information) and uses AI/ML to generate predictions and recommendations. Ethical use requires privacy protection, informed use of data, transparency, and mitigation of bias in AI outputs. | - Apply data-minimization, consent/notice, role-based access control, encryption, and audit logging. Evaluate models for bias/fairness, provide explainable outputs where possible, and allow users to correct their data or opt out of certain analytics. |
| - Public health, safety and welfare | - EdVision may affect students’ mental well-being through personalized learning, AI predictions, alerts, and integrated learning or relaxation features. The system must avoid harmful guidance, excessive academic pressure, and ensure accessibility and user safety. | - AI outputs must be clearly presented as decision-support only, with appropriate disclaimers and human review where needed. The system should meet basic accessibility, security, and reliability expectations, especially during critical academic periods. |
| - Social and Global | - EdVision aims to improve learning outcomes and academic management at DTU by providing equitable access to personalized support, early warnings, and analytics. It should reduce inequality for students who lack external resources and promote effective collaboration among students, lecturers, and parents. | - Design for inclusivity (mobile-friendly, low-bandwidth options, clear UX) and avoid stigmatizing at-risk students in reports/alerts. Measure adoption and learning-support impact through usage metrics and stakeholder feedback. |
| - Cultural | - EdVision must align with Duy Tan University’s academic culture and Vietnamese educational values. System content, communication, and recommendations should be respectful, appropriate, and supportive of local learning practices. | - Provide Vietnamese language and English language support and culturally appropriate terminology. Ensure content and notifications comply with university policies and reflect DTU’s educational mission and values. |
| - Sustainability | - The system should be maintainable and scalable for long-term use within DTU, including evolving curricula, user growth, and model updates. Sustainable operation also includes documentation, monitoring, backups, and a plan for continuous improvement. | - Adopt modular architecture, coding standards, automated testing/CI, and clear documentation for handover. Implement monitoring, backup/recovery, and a defined model retraining/validation process to keep the platform reliable over time. |

Target Users / Stakeholders

Student

Description: University/college students using digital learning platforms.

Benefit: Receive personalized score predictions, study plans, and improved outcomes through data-driven support.

Lecturer/Academic Advisor

Description: Lecturers or advisors responsible for teaching and student guidance.

Benefit: Monitor progress, provide timely support, and enhance teaching effectiveness.

Parent

Description: Parents/guardians concerned with students’ academic progress.

Benefit: Track results, receive notifications, and communicate with lecturers/advisors.

School Leader

Description: University leaders overseeing education quality and management.

Benefit: Access reports, evaluate effectiveness, and support decision-making.

System Admin

Description: IT staff responsible for system operation and security.

Benefit: Manage users, assign permissions, optimize performance, and ensure data security.

Technology Stack

The project is developed using the following technology stack, organized by functional groups:

Frontend: React TypeScript (web), Flutter (mobile).

Backend: NestJS (NodeJS), FastAPI (Python).

Database: PostgreSQL with Prisma ORM, MongoDB, Google BigQuery

AI/ML: NumPy, Scikit-learn, Joblib, Matplot, Seaborn.

Cloud & Version Control: AWS Cloud (deployment), GitHub (collaboration).

Management Tools: ClickUp (task management), Google Drive (documentation), Postman (API testing), pgAdmin (database management).

Methodology & Development Plan

Development Model: The project follows Agile Scrum with 6 sprints (2 weeks each). Each sprint includes planning, development, testing, and review.

Sprint Plan (Timeline): The timeline is divided into weekly tasks. The team works 7 days per week, each member 4 hours per day.

Table 5. Schedule

| No | Task | Duration | Starting Day | Ending Day |
| --- | --- | --- | --- | --- |
| 1 | Initial | 10 days | 20 Aug 2025 | 29 Aug 2025 |
| 1.1 | Requirement Gathering | 4 days | 20 Aug 2025 | 23 Aug 2025 |
| 1.2 | Proposal Document | 6 days | 24 Aug 2025 | 29 Aug 2025 |
| 2 | Start-up | 10 days | 30 Aug 2025 | 08 Sep 2025 |
| 2.1 | Kick-off Meeting | 2 days | 30 Aug 2025 | 31 Aug 2025 |
| 2.2 | Project Documents | 8 days | 01 Sep 2025 | 08 Sep 2025 |
| 3 | Development | 84 days | 09 Sep 2025 | 01 Dec 2025 |
| 3.1 | Sprint 1 | 14 days | 09 Sep 2025 | 22 Sep 2025 |
| 3.2 | Sprint 2 | 14 days | 23 Sep 2025 | 06 Oct 2025 |
| 3.3 | Sprint 3 | 14 days | 07 Oct 2025 | 20 Oct 2025 |
| 3.4 | Sprint 4 | 14 days | 21 Oct 2025 | 03 Nov 2025 |
| 3.5 | Sprint 5 | 14 days | 04 Nov 2025 | 17 Nov 2025 |
| 3.6 | Sprint 6 | 14 days | 18 Nov 2025 | 01 Dec 2025 |
| 4 | Project Retrospective | 7 days | 02 Dec 2025 | 08 Dec 2025 |
| 5 | Deployment & Final Presentation | 4 days | 9 Dec 2025 | 12 Dec 2025 |

System Architecture Overview

The AI-Powered Personalized Learning Platform connects students, lecturers or academic advisors, parents, school leadership, and administrators within a unified learning and analytics system. Students use the platform to access learning resources, track progress, and receive personalized learning paths and academic performance predictions. Lecturers and advisors monitor learning progress, analyze performance data, manage mentoring schedules, and provide feedback and communication support. Parents track student progress and participate in advisory interactions, while school leadership accesses aggregated analytics and reports for decision-making. Administrators manage user access, system configuration, and operational monitoring. The platform integrates external services such as the Gemini API for AI-based analysis, BigQuery for analytics and reporting, and email services for verification and notifications.

Figure 1. System Context Diagram

Potential Risks and Mitigation Strategies

Table 6. Risk of project.

| Risk | Definition | Level | Likelihood | Mitigation Strategy |
| --- | --- | --- | --- | --- |
| Ethical & Bias Risk | AI predictions may be biased or unfair | High | Medium | Perform fairness testing, diversify data sources, add explainability mechanisms. |
| Data Risk | Lack of high-quality data for training AI models | Medium | High | Collect diverse datasets early, use synthetic data & augmentation, apply pre-trained models. |
| Performance Risk | System may slow down when processing multiple AI requests simultaneously | Medium | Medium | Design microservices architecture to distribute load, Use auto-scaling for cloud services. |
| User Adoption Risk | Users may face difficulties using new AI features | Medium | Medium | Organize training sessions and demos, Build interactive guides and tooltips, Collect continuous feedback during beta phase. |
| Model Drift Risk | Model accuracy decreases as user behavior changes over time | High | High | Monitor model performance, retrain regularly, keep baseline models for rollback. |
| Technical Capability Risk | Team is new to the technology, learning-by-doing may cause delays, hidden bugs, and dependency on a few key members | High | Medium | Knowledge Sharing: regular internal sessions where experienced members guide newcomers, Peer Code Review: strict cross-review process to ensure quality and encourage learning, Pilot Implementation: start with small-scale trials before full rollout, Training & Self-study: provide official documentation and online resources, with dedicated time for self-learning. |
| Security Risk | User data may be exposed or not properly secured | High | Medium | Apply end-to-end encryption, Conduct regular security audits, Ensure compliance with standards (GDPR, CCPA), Implement role-based access control. |

Expected Outcomes /Deliverables

Web & Mobile Applications: A functional personalized learning support system (web and mobile) with AI-based score prediction and study path recommendations.

Source Code: Complete source code for both web and mobile applications, managed on GitHub with proper documentation.

Technical Documentation & Demo Video: Including system architecture, deployment guide, user manual, and demonstration video of web & mobile features.

Final Report:Comprehensive project report covering methodology, implementation, evaluation, and future improvements.

References

Academic Papers  Articles:

[1] [arXiv] M. S. Abu-Nasser and S. S. Abu-Naser, “Machine Learning Based Student Grade Prediction: A Case Study,” arXiv preprint arXiv:1708.08744, Aug. 2017. [Online].

Available: https:  arxiv.org abs 1708.08744

[2] [arXiv] S. Li and Y. Wang, “Machine Learning-Driven Student Performance Prediction for Tiered Instruction,” arXiv preprint arXiv:2502.03143, Feb. 2025. [Online].

Available: https:  arxiv.org html 2502.03143v1

[3] [IEEE] H. Nguyen and T. Tran, “Academic Performance Prediction Using Machine Learning Approaches: A Review,” IEEE Transactions on Education, vol.68, no. 2, pp. 150–165, Apr. 2025. [Online].

Available: https:  ieeexplore.ieee.org stamp stamp.jsp?arnumber=10938259

Similar Systems   Platforms:

[4] Disco, “AI-Powered Learning Management System for Businesses,” Disco Blog, 2025. [Online].

Available: https:  www.disco.co blog top-10-learning-management-systems

[5] 360Learning, “AI-Powered Collaborative Learning Platform,” 360Learning Blog, 2025. [Online].

Available: https:  360learning.com blog ai-learning-platforms

Scrum Model:

[6] Ken Schwaber and Jeff Sutherland, “The Scrum Guide,” Scrum.org – The Definitive Guide to Scrum, [Online].

Available: https://www.scrum.org/resources/scrum-guide

[7] Atlassian, “What is Scrum?” Atlassian Agile Coach. [Online].

Available: https:  www.atlassian.com agile scrum

Technical:

[8] PyTorch, “Tutorials,” PyTorch Documentation. [Online].

Available: https:  pytorch.org tutorials

[9] NestJS, “Official Documentation,” NestJS. [Online].

Available: https:  docs.nestjs.com

[10] GeeksforGeeks, “Machine Learning,” GeeksforGeeks. [Online]. Available: https:  www.geeksforgeeks.org machine-learning

[11] Udemy, “Online Learning Platform,” Udemy. [Online].

Available:

https:  www.udemy.com

[12] Scikit-learn, “Scikit-learn: Machine Learning in Python,” Scikit-learn Documentation, 2025. [Online].

Available: https://scikit-learn.org/

[13] Amazon Web Services, “AWS Machine Learning Services Overview,” AWS Documentation, 2025. [Online].

Available: https://aws.amazon.com/machine-learning/

[14] Amazon Web Services, “Architecting for the Cloud: AWS Best Practices,” AWS Whitepaper, 2025. [Online].

Available: https://docs.aws.amazon.com/whitepapers/latest/aws-overview/

DESCRIPTION OF PRODUCT REQUIREMENTS

Group	: C1SE.14

Project	: EdVision - AI-Powered Personalized Learning Platform

Date	: 16/12/2025

I. Short description of product ideas

EdVision is an AI/ML-enabled personalized learning platform for predicting learning outcomes and recommending learning paths tailored to individual students. It supports time and progress management for students and facilitates communication among students, parents, and lecturers. The platform also offers reporting and analytics features for lecturers and academic leaders to track and evaluate learning outcomes. EdVision is available on web and mobile platforms and includes security controls to safeguard academic data in higher education.

II. Requirements

| High-level Functional Requirements | 1. Academic Performance Prediction |
| --- | --- |
|  | 2. Personalized Learning Path Recommendation |
|  | 3. Learning Progress & Performance Analytics |
|  | 4. Student Academic Records & Grade Management |
|  | 5. Mentoring, Advising, and Feedback Scheduling |
|  | 6. Data Analytics & Reporting |
|  | 7. Interactive Communication Channels |
|  | 8. Policy & Scholarship Recommendation |

| Quality Attributes Requirements | 1.Usability: Intuitive interfaces and minimal friction for primary workflows. |
| --- | --- |
|  | 2.Learnability: Clear guidance and fast onboarding for first-time users. |
|  | 3.Performance: Responsive interactions and acceptable latency for core user actions |
|  | 4. Multi-device Support: Functional parity across Web, iOS, and Android. |
|  | 5. User Engagement: Interactive experience supporting sustained usage |
| Operation Requirements | 1. Performance: Prediction response time ≤ 5 seconds under normal operating conditions. |
|  | 2. Scalability: Support ≥ 200 concurrent users without service degradation beyond defined thresholds. |
|  | 3. Stability: Uptime ≥ 99.5% over a defined measurement window |
|  | 4. Accuracy:Prediction accuracy ≥ 70% based on a defined metric and evaluation protocol. |
|  | 5. Reliability:Reporting and notification services execute consistently and recover gracefully from failures. |

| Environment & Operation Requirements | 1. Minimum server requirements: 16GB RAM, 8-core CPU. |
| --- | --- |
|  | 2. Storage capacity: ≥ 80GB. |
|  | 3. Mobile application: Android 10 or higher, or iOS 14 or higher. |
|  | 4. Browser compatibility: Chrome, Edge, Safari (latest versions). |
|  | 5.Network requirements:Stable Internet connection with ≥ 5 Mbps for online learning interactions. |

| Requirements for Maintenance & Support | 1. The AI/ML models must be retrained when sufficient new data is collected. |
| --- | --- |
|  | 2. The system should support maintainable upgrades |
|  | 3. Provide user documentation (manual, FAQ). |
|  | 4. Ensure availability of a technical Helpdesk. |
|  | 5. Offer multi-channel support (email, hotline, live chat). |

| Security/ Safety Requirements | 1. Secure authentication via protected login mechanisms. |
| --- | --- |
|  | 2. Role-Based Access Control (RBAC) for authorization. |
|  | 3. Encryption in transit and at rest (SSL/TLS, AES-256). |
|  | 4. Compliance with applicable data privacy regulations (e.g., GDPR, local laws). |
|  | 5. Daily backups and a documented disaster recovery plan. |
| Culture Requirements | 1. Localization: Support Vietnamese and English. |
|  | 2.Inclusiveness:Suitable workflows for students, lecturers, parents, and administrators. |
|  | 3.Adoption alignment: Supports institutional digital transformation objectives. |
|  | 4. Learning culture fit: Encourages self-study, collaboration, and feedback cycles. |
|  | 5.Institutional scalability: Configurable to multiple faculties/schools with minimal rework. |

| Evaluate the complexity of engineering problems | 1.Wide-ranging issues: Heterogeneous data, bias, scalability, and performance. |
| --- | --- |
|  | 2. No obvious solution: Outcomes vary over time; requires iterative validation. |
|  | 3. Beyond standards/codes: Limited standards for AI in educational decision support. |
|  | 4. Diverse stakeholders: Conflicting needs across students, lecturers, parents, and admins. |
|  | 5. Many components: End-to-end integration across UI, APIs, DB, ML, and analytics. |
|  | 6. Multiple disciplines: Software engineering, data/ML, and learning analytics. |
|  | 7. Significant consequences: Errors or bias affect interventions, trust, and privacy. |

| Standard requirements | 1. Coding Standards: Apply recognized conventions (e.g., Airbnb TypeScript Style Guide; NestJS best practices; PEP 8/257 for Python; Effective Dart/Flutter best practices). |
| --- | --- |
|  | 2. Design Standards: Apply appropriate design patterns and OO principles (e.g., MVC where applicable, Repository, Dependency Injection). |
|  | 3. IEEE Standards:IEEE 1058 (Project Management),IEEE 1540 (Risk Management), IEEE 830 (SRS), IEEE 1016 (Design Documentation), IEEE 829 (Test Documentation), IEEE 1012 (V&V), IEEE 1008 (Unit Testing). |
|  | 4.ISO/IEC Standards: ISO/IEC/IEEE 12207:2017 (Software Life Cycle), ISO/IEC 25051:2006 (Software Quality). |
|  | 5. Other Standards – AI/ML development guidelines (e.g., reproducibility, model evaluation), data security/privacy standards (e.g., GDPR), and educational compliance frameworks. |